## Slide 1: Career Finder Sprint 2 Presentation
CEN3031-Online Team 6 Robert Caplin Brian Hicks Brian Snow

## Slide 2: Features Delivered During Sprint 2
CF01. Career Cluster Management
  Fully functional (CRUD) Career Cluster admin page.
CF14. User Login Page
  User authentication and session tracking.
  Admin and Student type accounts can log in.
  Error message when invalid credentials are submitted.

## Slide 3: Resource Allocation
Brian Hicks
  CF01 Front End, Routing
  CF14 Front End, Routing
  Cluster Detail, User Management, Chat Bot Front End
  Career Routing
Brian Snow
  CF01 Routing, Back End, Testing
  CF14 Routing, Back End, Testing
Bob Caplin
  Test Cases – CF01, CF02, CF03, CF04, CF05, CF10, CF14
  Documentation - Description of Features, Admin Instructions, Presentation
  CF01 Back End
  Career Back End, Routing

## Slide 4: Third Party APIs
Axios – Http Requests
Crypto – User Password Hashing
Material-UI – Front End
node-localstorage – Browser Caching
material-table – Edit Content Modal Windows/ Pages
Babel – ES6 Style Imports and Exports

## Slide 5: Navigation
Working navigation between:
  Login page
  Main page
  Cluster detail page
  Career detail page
  Career DITL page
  Career Celebrity Profile Page
  User Management page

## Slide 6: Integration of Front End and Back End
User Authentication (complete)
Career Cluster Main page (admin)
Career Cluster Detail page (read-only)
Career Detail page (read-only)
Career DITL (read-only)
Career Celebrity Profile page (read-only)

## Slide 7: Materials Used (Sources)
CEN3031-Online Bootcamps and associated materials/ documentation

## Slide 8: Status
High Priority Features
  Complete
    Career Cluster Admin page - CF01
    Login page - CF14
    Celebrity Profile page – CF09
  In Progress
    Remaining Content Admin pages - CF02, CF03, CF04, CF05
    Content Student pages - CF06, CF07, CF08, CF09
    Remaining Multi-user system features - CF10, CF11, CF12

## Slide 9: Status
Lower Priority Features
  Chat Bot and Cluster Recommendation Functionality - CF15 to CF22
  Reward System – CF23 to CF28

## Slide 10: Career Finder Demo
https://nameless-gorge-50235.herokuapp.com/
Admin credentials: team6Admin, team6
Student credentials: team6Student, team6
Demonstration of current functionality.
Questions?